# NFL Football Intelligence & Development OS

Official Master Codex Plan, Build Guide, Roadmap & Instruction Set — Version 1.0

AUTHORITATIVE PROJECT CONTROL DOCUMENT

Scope Lock: National Football League (NFL) only. This document supersedes earlier multi-level football planning assumptions for this project.

Purpose: Serve as the single source of truth for discovery, architecture, domain design, agent design, validation, implementation sequencing, and eventual Codex execution of the Football Intelligence & Development Operating System.

## Document Control

| Field | Value |
| --- | --- |
| Document ID | NFL-FIDOS-MASTER-PLAN-001 |
| Version | 1.0 |
| Program State | Stage 0 — Ready to Execute |
| Primary Build Tool | Codex |
| Primary Architecture | Agentic football intelligence platform with role-specific expert agents and shared canonical knowledge |
| League Scope | NFL only |
| Primary User Groups | NFL players and NFL coaches/staff |
| Change Policy | Controlled; material scope or architecture changes require impact review and roadmap update |
| Authority | This master plan is the parent specification for all subordinate stage artifacts |

# PART I — CODEX EXECUTIVE DIRECTIVE

Codex must treat this document as the governing plan for the project. It is not permission to indiscriminately implement every feature at once. It defines the complete destination and the controlled sequence used to reach it.

## Codex Operating Rules

☐ Do not broaden the product beyond NFL football unless the owner explicitly changes scope.

☐ Do not skip Stage 0. Discovery, classification, ownership, dependencies, risk, and stage assignment must be completed before detailed subsystem design.

☐ Do not mark a stage complete because prose exists. Use the stage exit gates and acceptance criteria.

☐ Do not silently change locked terminology, schemas, agent responsibilities, or football doctrine. Create a change request and impact analysis.

☐ Do not create dozens of permanently running agents merely because this document names specialists. Treat specialist agents as callable roles; instantiate or invoke only those needed for a workflow.

☐ Do not treat scheme labels as complete schemes. Model offense and defense compositionally.

☐ Do not treat football tendencies as universal truths. Preserve context, sample size, personnel, situation, assumptions, evidence, and uncertainty.

☐ Do not allow a general-purpose agent to override authoritative NFL rules, team-specific rules, locked playbook assignments, or validated team terminology.

☐ Every material recommendation should distinguish fact, rule, team rule, observed tendency, coaching preference, contextual principle, and hypothesis.

☐ Every important artifact must have an owner, version, status, dependencies, source-of-truth location, and acceptance criteria.

☐ Implementation work must trace back to capability IDs and stage requirements.

☐ Add tests and evals with the feature they protect; do not postpone quality until the end.

☐ Preserve human authority for coaching decisions, player medical care, nutrition/health decisions, roster/personnel decisions, and other high-consequence judgments.

☐ Use official NFL sources and authoritative team-provided information as the highest-priority evidence when researching current rules and league-specific operational facts.

## Immediate Codex Starting Instruction

CURRENT PROGRAM STATE: STAGE 0
NEXT WORK PACKAGE: STAGE 0A — EXHAUSTIVE CAPABILITY DISCOVERY

DO NOT begin production implementation.
First create/maintain the program-control artifacts defined in Stage 0.
Discover broadly, classify deliberately, map dependencies, audit gaps, and only then lock the final stage manifest.

Every capability discovered must receive a stable CAP-* identifier.
Every agent role must receive a stable AGT-* identifier.
Every major data object must receive a stable OBJ-* identifier.
Every major workflow must receive a stable WF-* identifier.
Every decision must receive a DEC-* identifier.
Every unresolved question must receive a Q-* identifier.
Every change request must receive a CR-* identifier.

# PART II — PROGRAM MISSION, SCOPE & DESIGN PRINCIPLES

## Program Mission

Build an NFL-exclusive Football Intelligence & Development Operating System that helps a professional football organization teach, learn, design, prepare, practice, analyze, evaluate, game-plan, and continuously improve. The system must understand football globally, the team specifically, the opponent contextually, and the individual player or coach personally enough to present the correct level of instruction and analysis.

## Primary User Divisions

| Division | Primary Purpose | Representative Capabilities |
| --- | --- | --- |
| Players | Master position, assignment, technique, football IQ, team system, opponent preparation, and personal development | Position tutors, playbook learning, film room, quizzes, drills, IDPs, opponent prep, role-specific daily plans |
| Coaches & Staff | Teach, evaluate, architect scheme, coordinate staff, construct practice, scout opponents, game-plan, manage situations, and develop players | Position-coach agents, coordinators, playbook architect, practice architect, film/scouting, analytics, scheme research, game management |

## Shared Football Intelligence Infrastructure

NFL rules and officiating knowledge;

canonical football ontology and terminology;

team-specific terminology and aliases;

offensive, defensive, and special teams scheme knowledge;

playbook and assignment graph;

drill and competency library;

practice architecture;

film and clip intelligence;

opponent and self-scout intelligence;

analytics and tendency models;

strength, conditioning, recovery, and nutrition support with professional safety boundaries;

research and evidence system;

organizational memory and version history;

security, permissions, auditability, and governance;

agent orchestration, handoffs, evaluation, and observability.

## NFL-Only Scope Lock

The product is designed around NFL football. NCAA, NFHS/high-school, youth, flag, semi-professional, Canadian, and other league structures are out of scope unless explicitly reopened through change control.

### NFL-Specific Depth Areas

NFL rulebook and officiating interpretations;

NFL roster, active/inactive, practice-squad, substitution, eligibility, and game-day operational context where relevant;

NFL coaching-staff structures and role specialization;

NFL terminology variation across coaching trees and teams;

NFL weekly preparation, short weeks, bye weeks, postseason, travel and situational workflows;

NFL clock, replay, overtime, two-minute warning, kicking, eligible-receiver, formation and substitution rules;

professional-level scheme multiplicity, disguise, hybridization, personnel specialization, and game-plan adaptation;

NFL-quality film study, self-scout, opponent scouting, tendency analysis, and counter-counter planning.

## Core Design Principles

| Principle | Requirement |
| --- | --- |
| Football is compositional | Do not encode Air Raid, 3-4, Cover 3, Wide Zone, or other labels as complete answers. Model personnel, alignment, formation/front, technique, fit, coverage, pressure, protection, concepts, motions, checks, tags, and situational rules independently and then compose systems. |
| Universal → Team → Opponent | Separate universal football fundamentals from the team’s actual system and the opponent-specific weekly adjustment layer. |
| Role-aware instruction | A player, position coach, coordinator, head coach, analyst, and performance professional may need the same source truth presented differently. |
| Context before certainty | Down, distance, hash, field zone, clock, score, personnel, formation, motion, leverage, injury/availability, sample size, and opponent behavior can change the answer. |
| Teach, do not merely tell | Every learning capability should connect explanation to recognition, repetition, drills, film, evaluation, feedback, and mastery. |
| Evidence before confidence | Important claims carry provenance, confidence, assumptions, and limitations. |
| Human authority | The system assists professional staff; it does not become the unquestioned head coach, physician, athletic trainer, dietitian, or strength coach. |
| Iterative football loop | Plan → teach → practice → execute → measure → diagnose → adjust → repeat. |
| Controlled software evolution | Version important football artifacts, agent instructions, schemas, and implementation decisions. Never silently overwrite history. |
| Build vertical slices | Prove complete workflows end-to-end before proliferating hundreds of disconnected features or agents. |

## Four Context Axes

| Axis | Examples |
| --- | --- |
| WHO | Player, position unit, coach, coordinator, staff, team |
| WHAT | Technique, skill, assignment, play, scheme, situation, rule, evaluation |
| CONTEXT | Universal football, team-specific, opponent-specific |
| TIME | Career, offseason, season, week, practice, game, drive, play |

Example hierarchy:
Universal: How does Cover 3 work?
Team: How do WE play this Cover 3 family?
Opponent: How are WE adjusting it against THIS opponent?
Player: What does OUR boundary corner do within that adjustment?
Situation: What changes on 3rd-and-8 in the high red zone?

## Football Truth Classification

| Class | Meaning |
| --- | --- |
| NFL RULE | True because of the NFL ruleset or official enforcement/interpretation. |
| FOOTBALL PRINCIPLE | Broadly useful principle, but not necessarily absolute. |
| SYSTEM RULE | True inside a specific offensive/defensive/special-teams system. |
| TEAM RULE | True because the team has explicitly defined it that way. |
| TENDENCY | Observed or measured behavioral pattern, not a law. |
| COACHING PREFERENCE | A legitimate philosophical or pedagogical choice. |
| CONTEXTUAL | Depends materially on personnel, situation, leverage, opponent, or other variables. |
| HYPOTHESIS | Plausible explanation or strategy requiring testing/validation. |

## Evidence & Confidence Model

| Evidence Type | Examples |
| --- | --- |
| Authoritative NFL | NFL rulebook, NFL Operations, official league communications |
| Team authoritative | Locked playbook, staff terminology, approved game-plan document, team policy |
| Film evidence | Tagged and reviewed team/opponent film |
| Statistical evidence | Validated metrics and tendency datasets |
| Coaching literature | Recognized coaching material; context and era preserved |
| Research evidence | Sports-science or other research appropriate to the question |
| Agent inference | Reasoned conclusion; never disguised as authoritative fact |

Recommended confidence states: HIGH, MODERATE, LOW, HYPOTHESIS. Confidence must reflect source quality, sample size, ambiguity, contradictions, and contextual stability.

# PART III — INTELLIGENCE & AGENT ORGANIZATION

## Orchestration Model

The Head Football Intelligence Director is the top-level orchestrator. It determines user role, problem type, required football context, applicable team and opponent data, specialists to invoke, review depth, required tools, and approval gates. It should orchestrate experts rather than pretending to be the deepest expert in every domain.

USER / WORKFLOW
      ↓
HEAD FOOTBALL INTELLIGENCE DIRECTOR
      ↓
Relevant Specialist Agents / Councils
      ↓
Evidence + Team Context + NFL Rules + Film/Data
      ↓
Nuance Review / Validators / Disagreement Review when needed
      ↓
Role-specific output
      ↓
Human decision / approval / learning action

## Player Specialist Agent Family

### Offense

Quarterback Master Agent

Running Back Master Agent

Fullback / H-Back Agent

Wide Receiver Master Agent

X Receiver Specialist

Z Receiver Specialist

Slot Receiver Specialist

Tight End Master Agent

Y/F/Move Tight End specialists

Center Agent

Guard Agent

Tackle Agent

Offensive Line Unit Agent

### Defense

Nose / 0-1 Technique Agent

Interior Defensive Tackle Agent

Defensive End / 4i-5 Technique Agent

EDGE Agent

MIKE Agent

WILL Agent

SAM Agent

Inside Linebacker Agent

Outside Linebacker / Hybrid Agent

Cornerback Agent

Nickel / STAR Agent

Free Safety Agent

Strong Safety Agent

Defensive Back Unit Agent

Defensive Front Unit Agent

### Special Teams

Kicker Agent

Punter Agent

Long Snapper Agent

Holder Agent

Kick Returner Agent

Punt Returner Agent

Gunner Agent

Kick Coverage Agent

Punt Protection Agent

Hands-Team Agent

Special Teams Player Master Agent

### Cross-Position Player Agents

Football IQ Agent

Situational Football Agent

Playbook Learning Agent

Film Study Tutor

Player Mastery & Assessment Agent

Individual Development Plan Agent

Communication & Leadership Agent

Opponent Preparation Agent

## Coach & Staff Agent Family

Head Coach Agent

Assistant Head Coach Agent

Offensive Coordinator Agent

Defensive Coordinator Agent

Special Teams Coordinator Agent

Offensive Run Game Coordinator Agent

Offensive Pass Game Coordinator Agent

Defensive Run Game Coordinator Agent

Defensive Pass Game Coordinator Agent

QB Coach Agent

RB Coach Agent

WR Coach Agent

TE Coach Agent

OL Coach Agent

DL Coach Agent

EDGE Coach Agent

LB Coach Agent

CB Coach Agent

Safety Coach Agent

Special Teams Position/Technique Coach Agents

Quality Control Agent family

Game Management Agent

Practice Architect Agent

Installation Coordinator Agent

Player Evaluation Agent

Staff Development Agent

Player agents teach the player. Coach agents teach the coach how to teach, diagnose, sequence, evaluate, communicate, and correct the player. These are related but different responsibilities.

## Scheme & Football Architecture Agent Family

Offensive System Architect

Defensive System Architect

Special Teams Architect

Formation & Personnel Specialist

Run Game Specialist

Blocking / OL Scheme Specialist

Protection Specialist

Pass Concept Specialist

Route / Receiver Concept Specialist

RPO Specialist

Option / QB Run Specialist

Play-Action Specialist

Screen Specialist

Tempo / No-Huddle Specialist

Defensive Front Specialist

Run Fit Specialist

Coverage Specialist

Match-Coverage Specialist

Pressure Specialist

Simulated Pressure / Creeper Specialist

Disguise & Rotation Specialist

Situational Offense Specialist

Situational Defense Specialist

Red Zone Specialist

Third Down Specialist

Goal Line / Short Yardage Specialist

## Development, Performance & Intelligence Agent Families

Drill Architect

Practice Architect

Player Evaluation & Grading Agent

Strength Agent

Power Agent

Acceleration Agent

Max-Velocity Agent

Change-of-Direction Agent

Conditioning Agent

Mobility Agent

Recovery Agent

Workload Agent

Nutrition/Hydration Support Agent

Athlete Wellness Trend Agent

Film Analyst

Self-Scout Analyst

Opponent Offensive Analyst

Opponent Defensive Analyst

Opponent Special Teams Analyst

Personnel Scout

Tendency Analyst

Matchup Analyst

Situational Scout

Schedule/Preparation Agent

Analytics Agent

Rules & Officiating Agent

Football Terminology Agent

Research Agent

Knowledge Curator

## Nuance & Context Council — Foundational System

The Nuance Council exists to prevent overgeneralized football advice and to preserve the subtle conditions that materially change technique, assignment, scheme, analytics, scouting, teaching, and game planning. It is a permanent cross-cutting capability.

| Nuance Agent | Primary Review Function |
| --- | --- |
| General Football Nuance | Challenges universal-sounding claims and identifies conditions/exceptions. |
| Offensive Scheme Nuance | Preserves coaching-tree, personnel, NFL adaptation, terminology, and hybrid differences inside offensive labels. |
| Defensive Scheme Nuance | Separates personnel/front/fit/coverage/pressure structures that are often collapsed into one label. |
| Personnel Nuance | Separates scheme effects from player traits, role specialization, matchup, and availability. |
| Situational Nuance | Applies down, distance, field zone, hash, score, clock, timeout, weather, and game-state context. |
| Film Nuance | Guards against misassignment of causality from limited or ambiguous film. |
| Statistical Nuance | Checks sample size, splits, opponent strength, game state, outliers, selection bias, and causal overreach. |
| Terminology Nuance | Flags overloaded or team-specific vocabulary. |
| Coaching Nuance | Checks whether technically correct advice is teachable and appropriately sequenced. |
| Player-Learning Nuance | Adapts instruction to role, prerequisites, learning modality, and mastery level. |
| Technique Nuance | Identifies when technique changes with alignment, leverage, coverage, split, front, or assignment. |
| NFL Rules Nuance | Surfaces exceptions, enforcement details, timing consequences, and replay implications. |
| Historical/Evolution Nuance | Separates historical scheme meaning from modern NFL adaptations. |
| Counterfactual Nuance | Asks what other causes might explain a result. |
| Uncertainty & Confidence | Calibrates confidence and identifies missing evidence. |
| Opponent Nuance | Prevents “always/never” conclusions and requires contextual tendency splits. |
| Game-Plan Nuance | Tests whether plan assumptions survive opponent adaptation. |
| Playbook Nuance | Finds hidden conditional failures, undefined rules, and matchup dependencies. |
| Practice Nuance | Checks whether a drill/practice choice fits workload, week, learning objective, and available time. |
| Performance Nuance | Prevents generic training/nutrition recommendations from ignoring player and season context. |

### Nuance Review Levels

| Level | Use | Typical Review |
| --- | --- | --- |
| Level 1 — Quick | Normal instruction/questions | General Nuance Agent |
| Level 2 — Specialist | Meaningful football analysis, scheme, teaching, scouting | 2–5 relevant nuance specialists |
| Level 3 — Full Council | Scheme selection, finalized playbooks, opponent game plans, major doctrine | Broad Nuance Council + validators + disagreement review |

## Disagreement & Alternative-Interpretation Council

Football experts can legitimately disagree. The system must not manufacture false consensus. For high-value decisions, the Director may convene competing perspectives—scheme, personnel, analytics, teaching, risk, or philosophy—then produce the strongest arguments, assumptions, tradeoffs, and the option that best fits the team’s stated identity and evidence.

## Validation Agent Family

Football Fact Checker

NFL Rules Validator

Scheme Consistency Validator

Play Compiler / Assignment Validator

Terminology Validator

Evidence/Citation Validator

Contradiction Validator

Safety Validator

Data Quality Validator

Agent Output Schema Validator

Regression/Eval Validator

# PART IV — PROGRAM CONTROL, STATUS & GOVERNANCE

## Stage Status Vocabulary

| Status | Definition |
| --- | --- |
| PLANNED | Defined but not actively developed. |
| DISCOVERY | Requirements/evidence/unknowns being investigated. |
| DESIGNING | Architecture/specification actively being produced. |
| DRAFTED | Initial artifact exists. |
| INTERNAL REVIEW | Auditing gaps, contradictions, duplication, and quality. |
| OWNER REVIEW | Project owner reviewing and directing revisions. |
| REVISION | Approved changes being incorporated. |
| LOCKED | Current authoritative design accepted; changes require control process. |
| IMPLEMENTING | Software/build work active. |
| VERIFYING | Implementation tested against specification. |
| COMPLETE | Design + implementation + tests + documentation + acceptance satisfied. |
| REOPENED | Previously locked work deliberately reopened. |

## Definition of Locked

☐ Scope defined

☐ Research requirements satisfied

☐ Terminology normalized

☐ Inputs and outputs defined

☐ Dependencies mapped

☐ Data objects identified

☐ Agents/owners identified

☐ Core workflows identified

☐ Edge cases reviewed

☐ Nuance review completed

☐ NFL rules implications considered

☐ Security/privacy implications considered

☐ Performance/medical safety implications considered where applicable

☐ Versioning defined

☐ Validation/evals defined

☐ Cross-stage contradiction audit completed

☐ Owner approval recorded

## Controlled Identifiers

| Prefix | Use |
| --- | --- |
| CAP-* | Capability |
| AGT-* | Agent role |
| OBJ-* | Data/domain object |
| WF-* | Workflow |
| DEC-* | Decision |
| Q-* | Open question |
| CR-* | Change request |
| ART-* | Artifact/specification |
| EVAL-* | Evaluation/test family |
| SRC-* | Research/evidence source record |

## Stage Control Record Template

Stage ID:
Stage Name:
Status:
Version:
Mission:
In Scope:
Out of Scope:
Upstream Dependencies:
Downstream Consumers:
Capability IDs:
Agent Owners:
Required Research:
Required Decisions:
Data Objects:
Workflows:
UX Surfaces:
Deliverables:
Acceptance Criteria:
Nuance Review:
NFL Rule Review:
Security/Safety Review:
Open Questions:
Risks:
Change History:
Owner Approval:
Implementation State:
Verification State:

# PART V — MASTER ROADMAP: STAGE 0 THROUGH STAGE 25

## STAGE 0 — Master Scope, Coverage & Dependency Architecture

Stage 0 is the blueprint for the blueprints. Its purpose is exhaustive discovery and organization—not premature subsystem design or code.

| Work Package | Name | Purpose | Primary Deliverable |
| --- | --- | --- | --- |
| 0A | Exhaustive Capability Discovery | Find everything the platform may need. Intentionally over-discover before pruning. | Master Capability Registry v1.0 |
| 0B | Capability Classification | Classify every capability by user, football domain, context, stage owner, data/research/agent/UI requirements, safety/security, and priority. | Capability Classification Matrix |
| 0C | Agent & Responsibility Discovery | Identify specialist roles, councils, validators, responsibilities, likely collaborations, and overlaps. | Preliminary Agent Responsibility Matrix |
| 0D | Master Data Object Discovery | Inventory entities the platform may need to store or reference. | Master Data Object Inventory |
| 0E | Master Workflow Discovery | Inventory end-to-end player, coach, scheme, playbook, practice, scouting, performance, and game-week workflows. | Master Workflow Registry |
| 0F | Dependency Mapping | Map hard, soft, and informational dependencies among capabilities, data, agents, and stages. | Master Dependency Graph |
| 0G | Security, Safety & Governance Discovery | Identify privacy, permissions, health/safety, competitive-intelligence, audit, and human-approval requirements. | Governance Requirements Register |
| 0H | Gap, Contradiction & Redundancy Audit | Attack the plan from player, coach, coordinator, analyst, performance, architecture, rules, and safety perspectives. | Gap & Redundancy Audit Report |
| 0I | Priority & Delivery Classification | Classify capabilities as foundational/MVP/core/advanced/experimental/future and estimate technical/research/data burden. | Capability Priority Matrix |
| 0J | Final Stage Manifest & Roadmap Lock | Assign every capability, agent, data object, workflow, and dependency to a stage and finalize stage boundaries. | Final Stage Manifest + Roadmap v1.x |
| 0K | Nuance, Context & Exception Discovery | Systematically enumerate where football answers depend on scheme variant, personnel, situation, terminology, sample, opponent, history, NFL rule exception, uncertainty, or teaching context. | Nuance & Exception Registry |

### Stage 0A Capability Discovery Domains

Player learning and mastery

position technique

football IQ

team assignment learning

coach pedagogy

coach development

offensive football

defensive football

special teams

scheme selection

scheme research

scheme red teaming

playbook creation

play compiler

visual playbook

interactive what-if simulation

drills

practice

installation

film

self-scout

opponent scouting

personnel/matchups

analytics

game planning

counter-counter logic

NFL rules

game management

strength

speed

conditioning

mobility

recovery

nutrition/hydration support

wellness/load

research/evidence

knowledge graph

terminology

agent orchestration

Nuance Council

Disagreement Council

validators/evals

security/permissions

versioning/change control

data architecture

UX

software/platform/operations

### Stage 0 Exit Gate

☐ Every discovered capability has a CAP-* ID

☐ Every capability has a primary stage owner

☐ Every capability has user/domain/context classification

☐ Every capability has known dependencies or explicitly unknown dependencies

☐ Every important agent family is represented

☐ Every major data object is inventoried

☐ Every major workflow is represented

☐ Nuance/exception classes are documented

☐ Security/safety requirements are registered

☐ Priorities are assigned

☐ Gap/redundancy audit completed

☐ Final Stage Manifest reviewed and owner-approved

## STAGE 1 — Football System Architecture

Mission: Define how the entire NFL Football OS operates as a coherent system.

### Primary Scope / Work Packages

Player Division architecture

Coach/Staff Division architecture

shared intelligence services

orchestration and handoffs

agent lifecycle and tool boundaries

team/season context

memory and state

permissions and tenancy

event and workflow architecture

research/evidence service

analytics service

film/media service

automation and approvals

observability and audit architecture

system-wide feedback loops

### Required Deliverables

System Architecture Bible

component/service map

information-flow diagrams

agent-interaction architecture

permission architecture

state/memory model

event/workflow architecture

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every major capability has a structural home, ownership boundary, information path, and system-of-record relationship; no implementation detail is required to understand the whole platform.

## STAGE 2 — NFL Football Ontology & Terminology Bible

Mission: Create the canonical football language and relationship model used by every downstream system.

### Primary Scope / Work Packages

NFL positions and roles

player archetypes

personnel packages

gaps and techniques

alignments and fronts

formations

shifts/motions

blocking families

run concepts

route families

pass concepts

protections

play action

screens

RPO/option/QB run

coverages

match rules

pressures/blitzes/stunts

run fits

field zones/hash/landmarks

situations

keys/reads/leverage

alerts/checks/audibles/tags

aliases and team terminology

historical vs modern meanings

### Required Deliverables

Ontology Bible

terminology dictionary

alias registry

relationship graph specification

naming and identifier standard

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Core terms are unambiguous or explicitly flagged as ambiguous; relationships and aliases are usable by agents, schemas, playbooks, analytics, and search.

## STAGE 3 — Agent Organization & Intelligence Bible

Mission: Define every specialist role, authority, collaboration rule, and validation requirement.

### Primary Scope / Work Packages

Executive orchestrator

player specialists

coach/staff specialists

scheme specialists

development/performance specialists

film/scouting/analytics specialists

NFL rules and research specialists

Nuance & Context Council

Disagreement Council

validators

handoff rules

tool permissions

memory

confidence/evidence requirements

structured outputs

agent evals

### Required Deliverables

Agent Registry

Agent Organization Bible

handoff matrix

collaboration/council rules

permission model

prompt/instruction requirements

agent eval requirements

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every agent has a non-overlapping mission, known inputs/outputs, bounded authority, defined collaborators, escalation rules, and tests.

## STAGE 4 — NFL Player Development System Bible

Mission: Define mastery and development pathways for every NFL player position and role.

### Primary Scope / Work Packages

Position competency trees

technical/tactical/mental/communication competencies

football IQ

team scheme responsibilities

opponent preparation

film study

situational mastery

physical role requirements

mastery levels

common errors and corrections

drill links

assessment methods

IDPs

archetypes

skill ratings

quizzes

learning paths

daily/weekly development views

### Required Deliverables

Master Player Development Bible

position mastery trees

IDP specification

player assessment framework

mastery scoring/progression model

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every position has a complete learn-practice-evaluate-improve loop, and player-level development can be traced to measurable competencies and team responsibilities.

## STAGE 5 — NFL Coach Development & Staff Bible

Mission: Define mastery for every coaching/staff role and how coaches teach, diagnose, coordinate, and improve.

### Primary Scope / Work Packages

Head coach

coordinators

run/pass coordinators

position coaches

quality-control/analyst roles

game-management role

strength/performance support interfaces

pedagogy

diagnosis/correction

scheme mastery

installation

practice design

film

scouting

game planning

play calling

leadership

staff communication

player evaluation

### Required Deliverables

Coaching Staff Architecture

coach mastery trees

coach development pathways

coach evaluation framework

staff collaboration model

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every major NFL coaching responsibility has defined mastery expectations, teaching workflows, collaboration paths, and evaluation criteria.

## STAGE 6 — NFL Offensive Football & Scheme Bible

Mission: Create the canonical professional offensive system knowledge base and scheme-selection framework.

### Primary Scope / Work Packages

Offensive philosophy and identity

personnel and formation architecture

shifts/motions

run families

blocking

pass concepts/routes

protections

play action

screens

RPO

option/QB run

tempo/no-huddle

checks/audibles/tags

sequencing and constraint plays

situational offense

scheme lineages and NFL adaptations

hybrid systems

scheme strengths/weaknesses

personnel requirements

counters/counter-counters

installation difficulty and practice requirements

### Required Deliverables

Offensive Football Bible

scheme-family dossiers

offensive concept graph

scheme fit criteria

counter/counter-counter library

installation and teaching requirements

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Offensive systems are modeled compositionally, not by labels; major NFL families and hybrids include personnel fit, teaching cost, counters, adaptation logic, and nuance.

## STAGE 7 — NFL Defensive Football & Scheme Bible

Mission: Create the canonical professional defensive system knowledge base and scheme-selection framework.

### Primary Scope / Work Packages

Defensive philosophy

personnel

fronts

techniques

gap structure

one-gap/two-gap

run fits

force/spill/lever

man/zone/match/split-field coverage

pressure

simulated pressure/creepers

stunts

disguise/rotation

checks

motion/formation adjustments

subpackages

situational defense

front/coverage/pressure composition

strengths/weaknesses

offensive attacks

counter-adjustments

personnel fit

### Required Deliverables

Defensive Football Bible

front/fit/coverage/pressure taxonomies

scheme-family dossiers

counter/counter-counter library

scheme fit criteria

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Defensive labels cannot hide structural differences; each scheme is explainable as personnel + front + technique + fit + coverage + pressure + checks + situation.

## STAGE 8 — NFL Special Teams Bible

Mission: Treat special teams as a complete third phase with specialist roles, scheme, teaching, scouting, and situational logic.

### Primary Scope / Work Packages

Kickoff

kick coverage

kick return

punt

punt protection

punt coverage

punt return

FG/PAT

block units

hands team

onside/surprise onside

fake punt/fake kick

directional/pooch strategy

field-position strategy

specialist technique

NFL special-teams rules and timing interactions

### Required Deliverables

Special Teams Bible

unit responsibility maps

specialist mastery requirements

situational ST matrix

ST scouting requirements

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every special-teams phase has assignments, coaching responsibilities, rules context, practice requirements, and opponent-scout integration.

## STAGE 9 — Playbook Architecture & Play Data Specification

Mission: Define a football play as structured, versioned, validated data rather than a diagram or paragraph.

### Primary Scope / Work Packages

Play IDs/families

personnel

formation/alignment/strength

motion/shift

run action

protection

routes/blocks

reads/keys

assignments

checks/audibles/alerts/hots/kills/tags

front/coverage rules

situational variants

opponent notes

coaching notes

install level

status/approval

version history

dependencies

role-specific extraction

play compiler

### Required Deliverables

Play Data Specification

assignment schema

play family/version model

play dependency model

Play Compiler specification

approval/publishing workflow

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

A play can be validated, versioned, rendered, taught, queried, adapted, and traced to every player’s responsibility.

## STAGE 10 — Visual & Interactive Playbook System

Mission: Convert structured football data into role-aware diagrams, animations, and interactive learning/simulation views.

### Primary Scope / Work Packages

Field coordinate model

player symbols

routes/blocks/coverage/pressure notation

motion and timing

landmarks/leverage

coach view

QB view

position views

individual assignment view

print/tablet/mobile outputs

animation timeline

read progressions

What-If simulator

offense-vs-defense overlays

visual accessibility/usability

### Required Deliverables

Visual notation standard

coordinate/rendering spec

role-view spec

animation spec

What-If simulator requirements

visual acceptance tests

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

A validated structured play can render consistently into appropriate coach/player views and can represent controlled defensive/offensive adjustments.

## STAGE 11 — Drill & Skill Development Library

Mission: Create a structured drill ecosystem linked directly to competencies, errors, corrections, and progression.

### Primary Scope / Work Packages

Individual/unit/group/team drills

technique drills

recognition/decision drills

competitive drills

non-contact/contact classification

setup/equipment/space/time

rep targets/intensity

coaching cues

common errors

corrections

KPIs

regressions/progressions

film angles

safety

drill-to-competency mapping

### Required Deliverables

Drill Schema

Drill Taxonomy

position drill libraries

progression ladders

competency linkage model

drill evaluation rules

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every drill has a reason, target skill, measurable success criteria, coaching cues, and appropriate progression/safety context.

## STAGE 12 — Practice Architecture System

Mission: Turn football objectives, install requirements, opponent context, and workload constraints into coherent NFL practices.

### Primary Scope / Work Packages

Practice templates

individual/group/team periods

inside run/skelly/team

situational periods

special teams periods

installation

correction

walkthrough

competitive work

available time/staff/facilities

season/week context

opponent priorities

injury/restriction inputs

load and rep accounting

automatic Practice Architect

### Required Deliverables

Practice Schema

period taxonomy

practice template library

Practice Architect specification

practice objective-to-period mapping

practice load controls

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Given validated inputs, the system can explain and construct a practice where every period has an objective, owner, time, players, reps, and learning/load rationale.

## STAGE 13 — NFL Athlete Performance System

Mission: Support professional, position-specific physical preparation while preserving qualified human authority and health safeguards.

### Primary Scope / Work Packages

Strength

power

acceleration

max velocity

change of direction

conditioning

mobility/flexibility

workload

recovery

sleep

hydration

nutrition support

position/archetype context

season/week/game context

travel and short-week considerations

professional oversight/escalation

trend dashboards

### Required Deliverables

Performance Domain Bible

position demand profiles

program template specification

load/recovery model

nutrition/hydration support boundaries

professional escalation rules

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Performance recommendations are individualized, context-aware, auditable, and bounded so they support rather than replace qualified medical/performance professionals.

## STAGE 14 — Film Intelligence & Video Analysis

Mission: Turn team and opponent film into structured football evidence, teaching material, grades, and searchable intelligence.

### Primary Scope / Work Packages

Video ingestion

game/play segmentation

tagging

personnel/formation/motion

front/coverage/pressure

play/concept/result

player/assignment grading

technique review

annotations

cutups/playlists

virtual film room

quiz mode

tendency extraction

quality/confidence flags

manual correction workflows

### Required Deliverables

Film Metadata Schema

tagging ontology

grading workflow

cutup/playlist model

film tutor requirements

film QA process

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Film observations are traceable to clips, tags can be corrected, assignments are not inferred beyond confidence, and outputs feed player development, self-scout, scouting, and analytics.

## STAGE 15 — Opponent Scouting & Competitive Intelligence

Mission: Build legitimate, evidence-based opponent intelligence from authorized/public/team-available sources.

### Primary Scope / Work Packages

Schedule/preparation context

opponent roster/personnel

offense

defense

special teams

formation/motion/front/coverage/pressure tendencies

substitution patterns

situational splits

player matchups

injury/availability inputs when legitimately available

tendency confidence

sample sizes

opponent evolution

counter tendencies

### Required Deliverables

Opponent Profile Schema

scouting report system

tendency library

matchup model

situational scouting reports

evidence labels and confidence rules

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every scouting claim can distinguish observed/measured/reported/inferred/hypothesized, includes sample/context, and avoids unauthorized competitive intelligence.

## STAGE 16 — Football Analytics & Metrics System

Mission: Define a canonical NFL analytics layer with transparent formulas, context, quality controls, and role-specific interpretation.

### Primary Scope / Work Packages

Team/unit/player/play/drive/game/season metrics

efficiency and success

explosives

turnovers

pressure/sacks

rushing and contact metrics

YAC

missed tackles

third/fourth down

red zone/goal line

personnel/formation/concept splits

coverage/pressure performance

custom team metrics

sample-size/context controls

data lineage

### Required Deliverables

Metrics Dictionary

calculation definitions

data requirements

quality rules

analytics output schemas

dashboard/report requirements

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every metric has a definition, required data, formula, context, caveats, validation method, and consumers; statistical nuance is built in.

## STAGE 17 — Game Planning & Countermeasure System

Mission: Convert team identity, self-scout, opponent evidence, analytics, and scheme knowledge into executable weekly plans.

### Primary Scope / Work Packages

Offensive plan

defensive plan

special teams plan

opening script

base calls

shot plan

pressure answers

third down

red zone

short yardage

goal line

backed up

two minute

four minute

matchup plan

contingencies

counter-counter reasoning

trigger-based adjustments

in-game update framework

### Required Deliverables

Game Plan Schema

weekly planning workflow

countermeasure library

contingency/trigger system

role-specific game-plan views

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

The game plan states assumptions, evidence, primary plan, opponent responses, our counters, contingency triggers, ownership, and player-facing teaching outputs.

## STAGE 18 — NFL Rules, Officiating & Game Management Engine

Mission: Make football recommendations NFL-rule-aware and support professional game-management decisions.

### Primary Scope / Work Packages

NFL formation/eligibility/substitution rules

penalties/enforcement

timing/clock

scoring/possession

kicking

catch rules

replay/challenges

overtime

two-minute warning interactions

fourth-down decisions

timeouts

two-point decisions

kneel/spike

intentional scoring

penalty acceptance/decline

end-of-half/end-game

rules version/effective date

### Required Deliverables

NFL Rules Knowledge Model

rule provenance/versioning model

game-management decision framework

situational rules matrix

Rules Validator specification

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Rule-dependent advice can cite the current authoritative NFL rule basis, recognize exceptions, and separate rules facts from strategy recommendations.

## STAGE 19 — Football Knowledge, Research & Evidence System

Mission: Create the controlled pipeline by which agents acquire, normalize, cite, update, and reason over football knowledge.

### Primary Scope / Work Packages

Source hierarchy

research procedure

ingestion/extraction

normalization

ontology mapping

claim/evidence objects

citations

conflicting evidence

current vs historical knowledge

team document priority

film/statistical evidence

agent inference labels

freshness/version control

### Required Deliverables

Research Protocol

Evidence/Claim Schema

source hierarchy

knowledge ingestion pipeline spec

conflict-resolution policy

citation/provenance requirements

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Important football knowledge has provenance, freshness, classification, confidence, and contradiction handling; no unsupported agent assertion becomes canonical automatically.

## STAGE 20 — Quality Control, Evals, Safety & Governance

Mission: Build systematic protection against football inaccuracies, inconsistency, hallucination, unsafe advice, regression, and unauthorized actions.

### Primary Scope / Work Packages

Football fact evals

NFL rule evals

scheme consistency

play validation

terminology consistency

evidence/citation checks

Nuance review

contradiction checks

safety review

agent handoff tests

structured-output tests

permission tests

data-quality tests

regression suites

human approval gates

audit trails

### Required Deliverables

Eval Bible

validator specifications

test-case matrices

safety/governance policy

approval matrix

regression strategy

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Critical workflows have deterministic or model-based checks appropriate to their risk, and failures are observable, traceable, and block promotion where required.

## STAGE 21 — Master Data & Database Architecture

Mission: Translate football concepts and workflows into durable, queryable, versioned domain data.

### Primary Scope / Work Packages

Organization/team/season

people/roles

position/archetype

skills/competencies/evaluations/IDPs

schemes/concepts

playbook/assignments

drills/practices

games/opponents

film/clips/tags

scouting/tendencies

metrics/statistics

game plans

performance

knowledge/evidence

agents/runs

versions/approvals/audits

permissions/tenancy

### Required Deliverables

ERD

Data Dictionary

schema specification

identifier strategy

version/history model

migration strategy

audit/event model

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every persisted concept has one authoritative representation, relationships are explicit, history is preserved, and performance/security needs are understood.

## STAGE 22 — Product UX & Interface Architecture

Mission: Design the workflows and information surfaces through which NFL players and staff use the OS.

### Primary Scope / Work Packages

Player dashboard/today

playbook learning

film room

drills

quizzes

mastery/IDP

schedule/opponent prep

coach dashboard

roster/player development

scheme workspace

playbook builder

practice builder

film/scouting

analytics

game-plan workspace

staff collaboration

role-based views

desktop/tablet/mobile/print

notifications/reports

accessibility

### Required Deliverables

UX Architecture Bible

information architecture

screen inventory

role journeys

wireframe requirements

interaction states

permissions-to-UI matrix

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Every core capability has a clear user, entry point, workflow, state, and role-appropriate presentation; the UX does not expose irrelevant complexity.

## STAGE 23 — Codex & Software Engineering Architecture

Mission: Define the implementation architecture, repository, runtime boundaries, APIs, data access, agent framework, testing, and operations.

### Primary Scope / Work Packages

Monorepo/repo strategy

apps/packages/domain modules

agent runtime and tools

API boundaries

database/data access

workers/queues

storage/media

search/retrieval

analytics pipeline

authentication/authorization

logging/tracing

tests/evals

CI/CD

environments

migrations

feature flags

configuration/secrets

operational runbooks

### Required Deliverables

Engineering Architecture Spec

repo map

service/API contracts

agent runtime spec

testing strategy

observability spec

CI/CD and environment plan

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Codex can implement a vertical slice without inventing architecture; module ownership, contracts, run commands, tests, and operational expectations are explicit.

## STAGE 24 — MVP & Progressive Delivery Strategy

Mission: Convert the full destination into safe, testable implementation waves ordered by dependency and learning value.

### Primary Scope / Work Packages

Vertical-slice selection

foundational vs MVP/core/advanced/future classification

technical-risk ordering

data dependency ordering

pilot users

acceptance tests

migration/feature flag strategy

rollout and rollback

evaluation checkpoints

scope-control rules

### Required Deliverables

MVP Definition

implementation-wave plan

feature priority matrix

risk register

acceptance criteria per wave

release gates

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Each wave proves a complete user outcome, has bounded scope, can be evaluated independently, and does not require speculative implementation of every future subsystem.

## STAGE 25 — Master Codex Implementation Specification

Mission: Compile all locked upstream artifacts into the authoritative engineering instruction set for production implementation.

### Primary Scope / Work Packages

Project purpose/scope

locked architecture

domain/ontology references

agent contracts

data schemas

API contracts

UI requirements

workflows

permissions

quality/evals

coding standards

implementation sequence

change-control rules

acceptance criteria

documentation requirements

allowed/prohibited changes

### Required Deliverables

Master Codex Build Spec

implementation checklist

traceability matrix

final acceptance matrix

Codex operating instructions

### Primary Dependencies

Stage 0 classifications and applicable locked upstream artifacts.

### Exit Gate

Codex has an implementation-ready specification with no material architectural ambiguity; every build item traces to a locked requirement and test/acceptance rule.

# PART VI — DOMAIN BLUEPRINTS & REQUIRED DEPTH

## Offensive Scheme Modeling Requirements

Offensive system research must decompose and then recombine the following dimensions. A scheme dossier is incomplete if it merely names a system and lists favorite plays.

| Dimension | Examples / Required Analysis |
| --- | --- |
| Personnel | 00, 01, 10, 11, 12, 13, 20, 21, 22, 23, pony, heavy, empty and team-specific groupings |
| Formation | Shotgun, pistol, under-center families, trips, doubles, bunch, stack, condensed, quads, unbalanced and team-specific variants |
| Motion/Shift | Jet, orbit, return, trade, insert, fast/slow motion, formation shifts, motion purpose and rules |
| Run families | Inside/outside/wide/mid zone; split zone; duo; power; counter; GT counter; trap; wham; pin-pull; option/QB run families |
| Pass concepts | Mesh, drive, shallow, cross, four verticals, smash, flood/sail, levels, spacing, stick, snag/spot, curl-flat, dagger, Mills, scissors and team-specific combinations |
| Protection | Full/half slide, man/BOB families, 5/6/7-man, play-action, boot, sprint, empty, max protect, pressure rules |
| RPO/Access | Pre/post-snap structures, glance, bubble, stick, slant, flat, gift/access throws, conflict-defender rules |
| Play action/screens | Run-action families, boot/keeper, shot play, RB/WR/TE screens, constraint logic |
| Checks/Tags | Alerts, kills, cans, audibles, leverage/box-count adjustments, route conversions |
| Tempo | Huddle/no-huddle/tempo, communication, substitution constraints, cadence and operation |
| Situational | Third down, red zone, goal line, short yardage, backed up, two minute, four minute, end-of-half/game |
| Scheme evaluation | Personnel fit, install cost, practice cost, strengths, structural weaknesses, likely defensive answers, counters and counter-counters |

## Defensive Scheme Modeling Requirements

| Dimension | Examples / Required Analysis |
| --- | --- |
| Personnel | Base and subpackage groupings, front seven/body types, nickel/dime roles, hybrid positions |
| Front/Structure | Odd/even, over/under, bear, tite/mint, 4-3/3-4/4-2-5/3-3-5/2-4-5 presentations and hybrids |
| Technique | 0/1/2/2i/3/4/4i/5/etc., shade/head-up, attack/read, one-gap/two-gap |
| Run Fits | Force/spill/lever, box, alley, cutback, scrape exchange, gap exchange, front-to-fit relationships |
| Coverage | Cover 0/1 families, Cover 2/Tampa, Cover 3 families, quarters, palms/2-read, Cover 6/8, split-field, bracket/double, match rules |
| Pressure | Five/six-man pressure, zone blitz/fire zone, sim pressure, creepers, cross dogs, A-gap, nickel/safety/corner, overload/replacement pressure |
| Disguise | Shell presentation, rotation, late movement, pressure presentation, simulated pressure intent |
| Checks | Formation/motion checks, empty, bunch/stack, condensed splits, unbalanced, shifts, tempo |
| Situational | Third down, red zone, goal line, backed up, two minute, four minute, QB run/option situations |
| Scheme evaluation | Personnel fit, coverage/front compatibility, run/pass stress points, offensive counters, adjustment burden, communication cost |

## Player Mastery Framework

Every position mastery tree should evaluate at least five dimensions: Technical, Tactical, Cognitive/Recognition, Communication/Team Integration, and Situational Execution. Physical role demands are tracked as supporting context rather than being confused with football knowledge.

POSITION MASTERY
├── Technical Mechanics
├── Tactical / Assignment Execution
├── Recognition / Football IQ
├── Communication / Unit Integration
├── Situational Football
├── Team Scheme Mastery
├── Opponent-Specific Preparation
├── Film Study
└── Development / Correction History

## Mastery Levels

| Level | Interpretation |
| --- | --- |
| Foundation | Can identify basic terms, alignment, stance, and simple assignment with coaching. |
| Developing | Can execute isolated technique and basic rules but struggles with variation/speed. |
| Competent | Reliable in base team rules and common game contexts. |
| Advanced | Handles adjustments, disguise, opponent-specific variation, and complex communication. |
| Expert | Understands why the system works, anticipates counters, self-corrects, and teaches peers. |
| Master / Coach-Level Understanding | Can diagnose, adapt, communicate, and relate position execution to the entire system without losing role discipline. |

## Individual Development Plan — Required Structure

Player profile and role

archetype and scheme fit

current mastery scores by competency

evidence used for grading

priority weaknesses

root-cause diagnosis

development objectives

selected drills/film/learning tasks

practice/application opportunities

KPIs

review cadence

coach notes

player self-assessment

progress history

next-stage criteria

## Coach Mastery Framework

Football knowledge

position/scheme mastery

teaching and pedagogy

diagnosis and correction

practice design

installation sequencing

film analysis

player evaluation

communication

staff coordination

situational/game management

opponent preparation

adaptation/countering

leadership and culture

self-evaluation and continuing development

# PART VII — CORE WORKFLOW REGISTRY

## Player Development Loop

Evaluate → Diagnose → Prioritize → Teach → Drill → Practice → Test → Play → Grade → Re-evaluate

## Weekly Team Loop

Prior Game → Grade → Self-Scout → Opponent Scout → Game-Plan → Install → Practice → Validate → Finalize → Game → Repeat

## Scheme Selection Workflow

Roster/Staff/Philosophy Intake
→ Identity Requirements
→ Candidate Systems
→ Personnel-Fit Analysis
→ Coaching/Install Cost Analysis
→ NFL Research
→ Nuance Review
→ Red-Team Weakness Analysis
→ Recommendation + Alternatives
→ Owner/Staff Selection
→ Team-Specific System Bible
→ Playbook/Install/Practice Design

## Play Creation Workflow

Concept Intent
→ Structured Play Definition
→ Every-Player Assignment
→ Front/Coverage/Pressure Rules
→ Checks/Alerts/Hots
→ Play Compiler
→ Nuance Review
→ Red Team vs Defensive Families
→ Visual Generation
→ Coach Approval
→ Install
→ Game Usage
→ Performance Review / Version Update

## Practice Design Workflow

Weekly Objectives + Player Development Needs + Game Plan + Workload/Restrictions + Time/Staff/Field Constraints
→ Period Selection
→ Rep Allocation
→ Coaching Ownership
→ Load Review
→ Nuance/Safety Review
→ Practice Plan
→ Execution
→ Post-Practice Grade
→ Next-Practice Adjustment

## Opponent Intelligence Workflow

Authorized Film/Data
→ Tag/Normalize
→ Personnel/Scheme Identification
→ Tendencies + Situational Splits
→ Confidence/Sample Review
→ Matchup Analysis
→ Countermeasure Candidates
→ Opponent Nuance Review
→ Staff Review
→ Game Plan Inputs

## Game-Plan Counter-Counter Workflow

Our intended attack/defense
→ Why it should work
→ Evidence and assumptions
→ Opponent’s likely adjustment
→ Our counter
→ Opponent’s second response
→ Our contingency
→ Trigger for changing plan
→ Player teaching points

# PART VIII — DATA & KNOWLEDGE OBJECT INVENTORY

Stage 0D must expand this preliminary list into the definitive OBJ-* registry. The list below establishes minimum coverage.

### Organization

Organization

Team

Season

GameWeek

StaffRole

User

Permission

Approval

### People

Player

Coach

StaffMember

Position

Role

Archetype

DepthChartEntry

Availability/Restriction

### Development

Skill

Competency

MasteryLevel

Assessment

Grade

DevelopmentPlan

LearningTask

Quiz

QuizAttempt

CoachingNote

### Football Ontology

Personnel

Formation

Alignment

Motion

Shift

Gap

Technique

Front

RunFit

Coverage

Pressure

Stunt

Route

Block

Protection

Concept

Situation

Term

Alias

### Playbook

Play

PlayVersion

PlayFamily

Assignment

Read

Key

Tag

Check

Audible

Alert

Hot

Kill

Adjustment

Dependency

InstallPackage

### Practice

Drill

DrillProgression

Practice

PracticePeriod

PracticeObjective

RepPlan

LoadEntry

### Game & Film

Game

Opponent

Drive

PlayInstance

FilmAsset

Clip

Annotation

FilmTag

PlayerSnapGrade

### Scouting

ScoutingReport

Tendency

Sample

Matchup

OpponentPersonnelProfile

SituationalReport

SelfScoutReport

### Analytics

MetricDefinition

MetricValue

Dataset

CalculationRun

Trend

DashboardDefinition

### Game Planning

GamePlan

GamePlanSection

CallSheet

OpeningScript

Countermeasure

Contingency

AdjustmentTrigger

### Performance

WorkoutPlan

Exercise

TrainingSession

PerformanceMetric

RecoveryEntry

HydrationPlan

NutritionSupportPlan

WellnessEntry

### Knowledge

Source

Claim

Evidence

Citation

KnowledgeRecord

ResearchRun

ConfidenceAssessment

Contradiction

### Agents & Operations

AgentDefinition

AgentRun

ToolCallRecord

Handoff

EvalCase

EvalRun

AuditEvent

ChangeRequest

Decision

OpenQuestion

ArtifactVersion

# PART IX — PLAYBOOK & FOOTBALL COMPILER REQUIREMENTS

## Minimum Play Record

Play ID
Play name / family
Purpose
Personnel
Formation / alignment / strength
Motion / shift
Concept / run action
Protection
Every-player assignment
QB read / key / progression
Route/block landmarks
Front rules
Coverage rules
Pressure rules
Checks / audibles / alerts / hots / kills / tags
Situational variants
Coaching points
Install level
Approval state
Version / history
Dependencies
Evidence / performance notes

## Football Play Compiler — Validation Targets

☐ Correct personnel count

☐ Legal formation/eligible-receiver logic for applicable NFL context

☐ Every player has an assignment

☐ No contradictory assignments

☐ Motion/shift resolves to legal/defined alignment

☐ Protection is defined against required pressure families

☐ Run rules define front/technique responsibilities

☐ Pass spacing/route rules are defined

☐ QB read/key language matches play concept

☐ Checks and alerts have triggers

☐ Undefined edge cases are flagged rather than invented

☐ Team terminology resolves to canonical concepts

☐ Dependencies are valid

☐ Version is approved before player publication

## Play Red-Team Matrix

Common man families

common zone families

match structures

odd/even/bear/tite/mint front families as relevant

standard four-man rush

five-man pressure

simulated pressure

A-gap and edge pressure

coverage rotation

bunch/stack adjustments when evaluating defensive calls

motion and tempo stress

red-zone/goal-line compression

The red team does not need to prove a play “works against everything.” Its job is to identify conditions under which the play is strong, conditional, requires a check, or should be avoided.

# PART X — FILM, SCOUTING, ANALYTICS & GAME-PLAN REQUIREMENTS

## Film Tagging Minimums

Game/drive/play identifiers

down/distance

yard line/field zone/hash where available

score/clock situation

offensive personnel

formation

motion/shift

defensive personnel/presentation

front

coverage

pressure

offensive concept/play family

result

explosive/turnover/pressure/sack markers

player assignment/technique grades when reviewed

confidence/manual correction state

## Tendency Record Requirements

Tendency claim
Population / sample definition
Sample size
Rate / distribution
Situational splits
Personnel / formation context
Opponent quality/context where relevant
Film examples
Data source
Confidence
Known caveats
Alternative explanations
Date/freshness
Game-plan relevance

## Self-Scout Requirements

Own formation/personnel tendencies

run/pass tendency

concept tendency

protection tells

motion tendency

down-distance tendency

field-zone tendency

red-zone tendency

third-down tendency

tempo/cadence tendencies where measurable

defensive pressure/coverage tells

substitution tells

player alignment tells

predictability alerts

recommendations for tendency breakers

## Opponent Exploit Analysis

The system may identify legitimate football vulnerabilities from authorized/public/team-available data and film. It must not recommend unauthorized surveillance, credential abuse, theft, or other illegitimate competitive-intelligence methods.

Observed weakness
→ Evidence
→ Structural cause hypothesis
→ Candidate attack
→ Personnel needed
→ Expected opponent response
→ Counter-counter
→ Risk / downside
→ Install cost
→ Practice requirement
→ Confidence

# PART XI — PERFORMANCE, HEALTH & PROFESSIONAL BOUNDARIES

## Performance Support Philosophy

The platform can organize player-specific strength, conditioning, speed, recovery, hydration, and nutrition-support information, but it must preserve the authority of qualified NFL medical, athletic training, strength/performance, and nutrition professionals. Medical diagnosis or unsafe return-to-play decisions are not delegated to an AI agent.

## Required Context Before Recommendations

Position and role

player-specific goals

training age/history

current phase of season

weekly practice/game load

travel/short week

current restrictions supplied by qualified staff

available equipment/time

coach/performance staff objectives

recovery state and trend data where authorized

## Escalation Examples

Suspected concussion or neurological symptoms → medical/athletic training escalation

Acute injury or worsening symptoms → qualified medical staff

Return-to-play decision → qualified medical staff only

Complex dietary/medical nutrition issue → registered dietitian/medical staff

Conflict between AI plan and staff restriction → staff restriction wins

# PART XII — RESEARCH, PROVENANCE & NUANCE PROTOCOL

## Source Hierarchy

Official NFL rules/operations/current league sources for NFL-specific rules and procedures.

Authoritative team-provided playbooks, terminology, policies, game plans, and approved staff documents for team-specific truth.

Reviewed team/opponent film and validated internal data for observed football behavior.

Validated analytics/statistical datasets with transparent definitions.

High-quality coaching literature and educational material with lineage/context preserved.

Relevant sports-science research for performance topics.

Agent inference only after authoritative/empirical layers are considered.

## Nuance Metadata for High-Value Recommendations

RECOMMENDATION
WHY
FOOTBALL TRUTH CLASS
TEAM CONTEXT
OPPONENT CONTEXT
SITUATIONAL CONTEXT
PERSONNEL REQUIREMENTS
ASSUMPTIONS
EXCEPTIONS
LIKELY COUNTER
COUNTER-COUNTER
EVIDENCE
SAMPLE / DATA QUALITY
CONFIDENCE
WHAT WOULD CHANGE THIS ANSWER

# PART XIII — SECURITY, PERMISSIONS, VERSIONING & CHANGE CONTROL

## Representative Roles

Player

Position Leader/Captain

Position Coach

Coordinator

Head Coach

Analyst/Quality Control

Performance Staff

Medical/Athletic Training Staff

Administrator

Permissions must use least privilege. The system should not assume that every player or staff member can view the full playbook, opponent plan, personnel evaluations, performance/medical restrictions, or staff analysis.

## Artifacts That Must Be Versioned

Terminology

ontology concepts

schemes

plays

assignments

install packages

drills

practices

game plans

scouting reports

player evaluations/IDPs

metric definitions

agent instructions

knowledge records

data schemas

software releases

## Decision Log Template

DEC-ID
Date
Subject
Decision
Alternatives considered
Reason / evidence
Affected stages
Affected capabilities / artifacts
Owner
Status

## Change Request Template

CR-ID
Requested change
Reason
Locked artifacts affected
Capabilities affected
Data/schema impact
Agent impact
UX impact
Test/eval impact
Migration impact
Risk
Approval
Implementation status

# PART XIV — CODEX ENGINEERING & REPOSITORY GUIDANCE

## Engineering Philosophy

Prefer domain-first architecture over feature spaghetti.

Preserve football ontology and team terminology as first-class domain objects.

Keep agents thin where deterministic tools/services can perform validation/calculation.

Separate agent prompts/instructions from deterministic football data and rules.

Use structured outputs for important agent-to-agent and agent-to-system contracts.

Make every side-effecting action explicit and auditable.

Design for traceability from user output back to data, evidence, rules, agent decisions, and artifact versions.

Do not bind the entire product to one monolithic prompt.

Keep evals close to the real agent workflow and deterministic football validators where possible.

Use vertical slices to validate architecture before scaling agent count.

## Conceptual Repository Shape — To Be Finalized in Stage 23

/apps
  /player
  /coach
  /admin
/packages
  /domain-football
  /domain-playbook
  /domain-player-development
  /domain-coaching
  /domain-practice
  /domain-film
  /domain-scouting
  /domain-analytics
  /domain-performance
  /domain-rules
  /domain-knowledge
  /agent-runtime
  /ui
/agents
  /executive
  /players
  /coaches
  /scheme
  /nuance
  /validation
/data
/evals
/tests
/docs
  /roadmap
  /stages
  /decisions
  /research
/scripts

This repository shape is conceptual only until Stage 23. Codex must not treat it as a locked implementation mandate before the engineering architecture stage.

## Recommended Program-Control Files

docs/roadmap/MASTER_ROADMAP.md
docs/roadmap/PROGRESS_LEDGER.md
docs/roadmap/CAPABILITY_REGISTRY.md (or structured data equivalent)
docs/roadmap/STAGE_MANIFEST.md
docs/decisions/DECISION_LOG.md
docs/decisions/OPEN_QUESTIONS.md
docs/decisions/CHANGE_REQUESTS.md
docs/stages/stage-00/...
docs/stages/stage-01/... through stage-25/...

# PART XV — MVP / IMPLEMENTATION WAVE STRATEGY

The final delivery sequence must be set in Stage 24 after dependency analysis. The following is a preferred hypothesis, not a locked sequence.

| Wave | Proposed Outcome | Why |
| --- | --- | --- |
| 0 | Program controls + Stage 0 artifacts | Prevents scope drift and establishes traceability. |
| 1 | Core ontology + team context + QB learning vertical slice | Proves canonical football knowledge, player instruction, data, and agent orchestration. |
| 2 | QB Coach + mastery/IDP + drills/quizzes | Proves coach/player duality and development loop. |
| 3 | Structured offensive play + assignment model + Play Compiler | Proves football-as-data. |
| 4 | Visual playbook + role-specific views | Proves teachable rendering. |
| 5 | Practice/installation vertical slice | Connects playbook and development to real coaching workflow. |
| 6 | Offensive scheme architect + scheme-selection council | Proves system-level reasoning and Nuance review. |
| 7 | Defensive ontology/scheme + defensive positions | Expands football model across the ball. |
| 8 | Film + self-scout + opponent scout | Adds evidence-grounded weekly intelligence. |
| 9 | Analytics + game planning + counter-counter | Turns evidence into strategic plan. |
| 10 | Special teams + performance + advanced NFL operations | Completes major football/support domains. |
| 11+ | Scale all positions, agents, automation, UX depth, and production hardening | Expand only after architecture has survived real vertical slices. |

# PART XVI — TESTING, EVALS & DEFINITION OF DONE

## Minimum Eval Families

NFL rule correctness

ontology/terminology resolution

team alias resolution

position assignment correctness

play compiler validity

scheme compatibility

Nuance detection

confidence calibration

scouting claim provenance

statistical sample/context handling

agent handoff correctness

permission boundary tests

safety escalation tests

version/history integrity

role-specific output appropriateness

regression tests for previously found football errors

## Feature Definition of Done

☐ Requirement/capability ID exists

☐ User/owner identified

☐ Inputs/outputs specified

☐ Football ontology references defined

☐ NFL rule implications reviewed

☐ Team/opponent context rules defined

☐ Nuance cases identified

☐ Data model implemented

☐ Permissions enforced

☐ Agent/tool contracts implemented where needed

☐ Deterministic validators implemented where appropriate

☐ UI/workflow implemented if in scope

☐ Tests/evals pass

☐ Observability/audit data exists

☐ Documentation updated

☐ Acceptance criteria demonstrated

☐ No unresolved blocker hidden in prose

# PART XVII — MASTER PROGRESS & DECISION LEDGER

## Progress Ledger Fields

| Field | Purpose |
| --- | --- |
| Current Stage | Where the program is now |
| Current Work Package | Exact substage or deliverable being developed |
| Status | PLANNED/DISCOVERY/etc. |
| Active Capability IDs | Requirements currently being worked |
| Artifacts Created | Authoritative files produced |
| Decisions Locked | DEC-* references |
| Open Questions | Q-* references |
| Blockers | Anything preventing exit gate |
| Next Action | Exactly one recommended next work package |
| Owner Approval | Whether advancement is approved |

## Initial Ledger Entry

| Field | Current Value |
| --- | --- |
| Current Stage | Stage 0 — Master Scope, Coverage & Dependency Architecture |
| Current Work Package | Stage 0A — Exhaustive Capability Discovery |
| Status | READY / DISCOVERY NEXT |
| Scope | NFL only |
| Foundational addition | Nuance & Context Council + Disagreement Council |
| Next major deliverable | Master Capability Registry v1.0 |
| Implementation permission | Not yet — discovery/design first |

# PART XVIII — FINAL STAGE SUMMARY

| Stage | Name | Initial Status |
| --- | --- | --- |
| 0 | Master Scope, Coverage & Dependency Architecture | READY TO BEGIN |
| 1 | Football System Architecture | PLANNED |
| 2 | NFL Football Ontology & Terminology Bible | PLANNED |
| 3 | Agent Organization & Intelligence Bible | PLANNED |
| 4 | NFL Player Development System Bible | PLANNED |
| 5 | NFL Coach Development & Staff Bible | PLANNED |
| 6 | NFL Offensive Football & Scheme Bible | PLANNED |
| 7 | NFL Defensive Football & Scheme Bible | PLANNED |
| 8 | NFL Special Teams Bible | PLANNED |
| 9 | Playbook Architecture & Play Data Specification | PLANNED |
| 10 | Visual & Interactive Playbook System | PLANNED |
| 11 | Drill & Skill Development Library | PLANNED |
| 12 | Practice Architecture System | PLANNED |
| 13 | NFL Athlete Performance System | PLANNED |
| 14 | Film Intelligence & Video Analysis | PLANNED |
| 15 | Opponent Scouting & Competitive Intelligence | PLANNED |
| 16 | Football Analytics & Metrics System | PLANNED |
| 17 | Game Planning & Countermeasure System | PLANNED |
| 18 | NFL Rules, Officiating & Game Management Engine | PLANNED |
| 19 | Football Knowledge, Research & Evidence System | PLANNED |
| 20 | Quality Control, Evals, Safety & Governance | PLANNED |
| 21 | Master Data & Database Architecture | PLANNED |
| 22 | Product UX & Interface Architecture | PLANNED |
| 23 | Codex & Software Engineering Architecture | PLANNED |
| 24 | MVP & Progressive Delivery Strategy | PLANNED |
| 25 | Master Codex Implementation Specification | PLANNED |

# PART XIX — OFFICIAL NEXT ACTION

Begin Stage 0A — Exhaustive Capability Discovery.

The objective is not to organize prematurely. The objective is to discover every meaningful NFL player, coach, scheme, playbook, practice, performance, film, scouting, analytics, rules, research, data, UX, agent, nuance, validation, security, and engineering capability that may belong in the Football OS. Assign stable CAP-* IDs as capabilities are discovered. After discovery, proceed through Stage 0B–0K, then perform the Stage 0 exit gate before Stage 1.

## Stage 0A Discovery Perspective Checklist

☐ NFL quarterback

☐ NFL offensive skill player

☐ NFL offensive lineman

☐ NFL defensive front player

☐ NFL linebacker

☐ NFL defensive back

☐ NFL special teams specialist

☐ Head Coach

☐ Offensive Coordinator

☐ Defensive Coordinator

☐ Special Teams Coordinator

☐ Every major position coach

☐ Run/pass game coordinator

☐ Quality control/analyst

☐ Game-management staff

☐ Strength/performance staff

☐ Medical/athletic training interface

☐ Film/video staff

☐ Scouting/analytics staff

☐ Rules/officiating expert

☐ Football researcher/historian

☐ Football data architect

☐ AI/agent architect

☐ Security/privacy reviewer

☐ Product/UX architect

☐ Software/DevOps architect

☐ Nuance reviewer

☐ Adversarial scheme red team

# PART XX — PROGRAM END STATE

The completed system should be capable of answering four organizational questions with role-appropriate, evidence-aware, NFL-specific intelligence:

1. WHAT DO WE KNOW? — rules, football doctrine, team system, personnel, opponent, film, analytics, history and evidence.

2. WHAT SHOULD WE DO? — scheme, play, adjustment, practice, development, matchup, game-plan, and game-management recommendations.

3. HOW DO WE TEACH IT? — diagrams, animations, film, explanations, drills, practice, quizzes, position-specific playbooks, and mastery pathways.

4. DID IT WORK? — film grades, assignment/technique evaluation, analytics, player development, self-scout, game outcomes, and continuous improvement.

The project succeeds when these four questions form a closed loop for both NFL players and NFL coaches/staff, grounded in one canonical football knowledge system and governed by evidence, nuance, versioning, validation, and human authority.

END OF OFFICIAL MASTER CODEX PLAN v1.0